# Vendor Evaluation Report — ERP Platform Selection

Contoso Electronics · Project Orion · Prepared by: Technical Architect & Procurement · Version 1.0

## 1. Purpose and Scope

This report compares three ERP platform vendors — Microsoft, SAP, and Oracle — evaluated as candidates for the Project Orion modernization initiative. Each vendor was scored on five weighted criteria: cost, functionality, support, scalability, and implementation risk. Scores are on a 1–10 scale (10 = best), based on vendor demonstrations, reference-customer calls, and responses to Contoso’s formal request for proposal.

## 2. Evaluation Criteria and Scores

| Criteria | Microsoft | SAP | Oracle |
| --- | --- | --- | --- |
| Cost (licensing + implementation) | 8 | 5 | 6 |
| Functionality (fit to requirements) | 8 | 9 | 8 |
| Support (SLA, response time, account management) | 8 | 7 | 7 |
| Scalability (multi-region, future growth) | 8 | 9 | 8 |
| Implementation risk (complexity, timeline, resourcing) | 8 | 5 | 6 |
| Weighted total (equal weighting) | 8.0 | 7.0 | 7.0 |

## 3. Vendor Summaries

Microsoft scored highest overall, driven by its native integration with the company’s existing Microsoft 365 environment (Outlook, Teams, SharePoint, OneDrive), which significantly lowers both cost and implementation risk since employees already work daily inside these tools. Reference customers cited faster user adoption as the standout benefit, since training overhead was reduced by the familiar interface.

SAP scored highest on pure functionality and scalability, reflecting its deep manufacturing and supply-chain feature set, which slightly exceeds Contoso’s current requirements. However, reference customers consistently flagged longer implementation timelines and higher total cost of ownership, driven by the need for specialized consultants and a more complex data-migration process.

Oracle offered a balanced middle option, with solid functionality and scalability comparable to SAP but a somewhat smoother implementation path. Cost sits between the other two options. Reference customers noted strong financial-module capability but flagged a steeper learning curve for the Supply Chain and Procurement modules compared to Microsoft’s offering.

## 4. Cost Comparison (3-Year Total Cost of Ownership, Estimated)

| Vendor | Licensing | Implementation | Training & Support | 3-Year Total |
| --- | --- | --- | --- | --- |
| Microsoft | $1.2M | $0.9M | $0.4M | $2.5M |
| SAP | $1.6M | $1.8M | $0.6M | $4.0M |
| Oracle | $1.4M | $1.3M | $0.5M | $3.2M |

## 5. Recommendation

Based on the weighted scoring and total cost of ownership analysis, the evaluation team recommends Microsoft as the platform for Project Orion. The deciding factors are the significantly lower implementation risk from native Microsoft 365 integration, the lowest three-year total cost of ownership among the three vendors, and reference-customer feedback pointing to faster user adoption. SAP remains a credible alternative if Contoso’s future roadmap requires deeper manufacturing-specific functionality beyond current requirements; Oracle is a reasonable fallback if the Microsoft negotiation does not conclude favorably.

## 6. Reference Customer Feedback

The evaluation team conducted reference calls with two existing customers per vendor of comparable size to Contoso Electronics. Microsoft’s references both cited the shortest time-to-value, with one noting that their finance team was running month-end close reports within six weeks of go-live because staff were already familiar with the Microsoft 365 interface. SAP’s references praised the depth of manufacturing and supply-chain functionality but both noted that their original implementation timeline slipped by three to four months. Oracle’s references were the most balanced, reporting an on-time go-live but flagging that Supply Chain and Procurement end users needed an extra two weeks of hands-on training beyond what was originally scoped.

## 7. Next Steps

Procurement will begin final commercial negotiations with Microsoft while keeping SAP and Oracle informed that a decision is pending, consistent with standard vendor-relationship practice. A final contract is targeted for signature within four weeks, subject to Executive Steering Committee approval of the negotiated terms and confirmation from Legal that the data-processing and security terms meet the requirements set out in the company’s Information Security Policy.

This report was reviewed by the Technical Architect and Procurement Lead and is provided to the Executive Steering Committee to inform the final vendor decision.